**Sprint 1 Plan**

**Circle**

**Names:** Amrita Pasupuleti, Sai Bhujangari, Advik Kunta, Manusri Allam, Rushil Nagpal, Vishwa Vijaysankar

**User Story 1:**

As a Doctor/Patient I want to be able to login to my account

* Design login/signup pages on figma (1 hour)
* Implement login page with tailwind css (1 hour)
* Implement sign up page with tailwind css
* Setup supabase auth (2 hours)
* Setup user table with supabase api (2 hours)

**User Story 2:**

As a patient I want a streamlined interface where I can input information about my symptoms

* Design patient landing page UI to input info into a form, and then talk to a chatbot (2 hours)
* Implement patient landing page which describes the process of setting up an appointment (1 hour)
* Implement patient page to fill out a form (1 hour)
* Set up patient database with supabase to store their information (2 hours)
* explore AI apis for chatbot (2 hours)

**User Story 3:**

As a doctor I would want to see information about my upcoming appointments

* Design a doctor landing page where they see a list of patients / upcoming appointments(2 hours)
* Implement doctor landing page where they see a table of appointment information (2 hours)
* Use supabase apis to get a list of patients (1 hour)

**Task Assignments:**

<https://ucsc-team-circle.atlassian.net/jira/software/projects/SCRUM/boards/1?assignee=unassigned%2C712020%3Acc36e8f7-bd8c-4437-aa9d-c5110741990b&cloudId=2461c537-6812-45ee-904a-feb32f459687&atlOrigin=eyJwIjoiaiIsImkiOiJlMzdkMDM0N2NiOTc0MzFkYjNmZGMwOGM0ZDRjOTMyMSJ9>

**Scrum Times:**

* 8:00 PM Tuesday
* 6:00 PM Thursday
* Weekly TA meeting 4:00 - 5:00 PM Friday

<https://ucsc.zoom.us/j/94825206786?pwd=FAVlCw2huYLjAQlQiYb2T53aiSLhR5.1>