**Sprint Report 1 - CMPS 115 – Software Methodology**

The sprint report must contain the following elements:

• **Heading:** Document name ("Sprint # Report"), product name, team name, date.

Sprint 1 Report

Circle

Names**:** Amrita Pasupuleti, Sai Bhujangari, Advik Kunta, Manusri Allam, Rushil Nagpal, Vishwa Vijaysankar

Date: 10/24/2024

• **Actions to stop doing:**

* Schedule better and consistent meeting times every week so everyone can join

• **Actions to start doing:**

* We should start reviewing each other’s code, maybe pair programming, so there are less bugs to fix

• **Actions to keep doing:**

* The jira board is working well for keeping track of tasks because everyone can clearly see who is working on each task.

• **Work completed/not completed:**

Work Completed:

* all UI and implementing UI tasks
* Setting up React
* setting up supabase api for a working auth
* setting supabase api for database
* exploring ai apis
* exploring supabase apis

Work not completed:

* setting up express js
* viewing real appointment data

• **Work completion rate:**

* 3 user stories completed
* estimated work hours is around 5 per person for the whole sprint, so maybe 30 hours
* 10 total work days
* 1 user story per two/four days

