**Sprint 2 Report**

Circle

11/16/2024

• **Actions to stop doing:**

* The team should stop attending meetings late, because this makes some meetings go over time.

• **Actions to start doing:**

* The team should communicate more on what exactly to put in each page, so everyone has a clear view on the project design
* We should double check each task and make sure it’s doable, because there were a lot of tasks that were unfinished this sprint.

• **Actions to keep doing:**

* We should keep using and updating the figma so there is a central resource to see what the project should look like.
* We should keep using the jira board because it helps keep track of tasks.
* We should keep having meetings on Tuesday and Thursday because it allows everyone to have updates on the project planning at consistent times every week.

• **Work completed/not completed:**

Completed:

* Create css page where patient can input answers to a short form for preliminary info, which links to a page with a number to call (1 hour)
* create css page where patient can see that they are done setting up an appointment
* Set up twilio API so patient can speak to chatbot and so there is an audio option (2 hours)
* Set up a UI to link appointment page to a summary of a specific appoinment (1 hour)
* Design a doctor page to view summary of appointment and patient details (1 hour)
* Design two other pages, one displays a transcript of the patient’s chat, and the other displays the patient’s EHR as a PDF (1 hour)
* Set up ui for the navbar to link to the patient EHR and transcript of phone call (2 hours)

Taks Not Completed:

* Set up ai API so chatbot can generate responses to patient’s inputs (3 hours)
* Connect patient answers to supabase database so inputted symptoms are stored (2 hours)
* Set up ui to view the ai summary of appointment details after the doctor clicks on an appointment (2 hours)
* Use Supabase to display the stored patient data on the AI summary page (2 hours)

• **Work completion rate:**

User stories completed: 0

Estimated work hours: 5 hours per week per person

Ideal work days: 3 days per week

